Sprint Overviews:

Sprint 1:

Name: Emma Byrne Group: 7 Sprint# 1 Date:

Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Name: Katherine Campbell Group: 7 Sprint# 1 Date:

Percentage of Group Submission: dunno

Skills Practised: Flask (make practice apps), creating RDS MYSQL database

Learning Done: ins and outs of Amazon RDS and VPC. Learned about Flask's use and basic functions

Goals: Redesign database structure, get it populated with data, work on queries to database

Name: Pamela Kelly Group: 7 Sprint# 1 Date:


Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Burndown:



Comments on Burndown:

Sprint 1: Planning Meeting

Name: Pamela Kelly (scrum master)

Team: 7

Date: 10th March 2017

Attended by:

Customer: Devin Stacey

Team: Emma Byrne, Katherine Campbell, Pamela Kelly

Plan for Sprint 1:

Visual Overview:



|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Owner | Est | Due | Done | Notes |
| Research Dublin Bikes API | All team members | 1hr | 17th March | 17th March | - |
| Research Weather API | All team members | 1hr | 17th March | 17th March | - |
| Formalise structure & design for database | All team members – discussion | 1hr | 17th March | 17th March | - |
| Research Amazon RDS  Research Amazon Hosting | All team members | 1hr | 17th March | 17th March | - |
| Research Flask | All team members | 2hrs | 17th March | 17th March | - |
| Organise Trello & burndowns | Pamela | 1hr |  |  |  |
| Update Trello | All team members | - |  |  | - |
| Plan Standups | Pamela | - |  |  | - |
| Write Scraper | Pamela | 2hrs | 25th March | Bugs – ran into Sprint 2 | - |
| Set up Database | Katherine | 2hrs | 25th March | Issues – ran into Sprint 2 | - |
| Write initial front end HTML/CSS/JavaScript | Emma | 2hrs | 25th March |  | - |
| Set up skeleton Flask App | TBD | - | - | - | - |

­­

Standup Meeting/Scrum:

Name: Pamela Kelly (scrum master)

Team: 7

Date: 14th March 2017

Attended by: Emma Byrne, Katherine Campbell, Pamela Kelly

After our initial research, we confirmed that the highest priority tasks are the scraper, the database and the front end site. We divided these tasks up as reflected below. We decided that for the database we are going to use Amazon RDS and MySQL, because we are all already familiar with MySQL. We have moved the Flask application task to the backlog for now. Choosing to focus on the three above listed tasks as high priority for this Sprint.

Since Last Meeting:

Katherine:

* Looked at project organisation tools, i.e. Trello.
* Started researching Flask, looked at Flask tutorials, created test flask apps.
* Looking at ways to develop the database from a user point of view.
* Not Blocked.

Pamela:

* Looked at Dublin bikes API.
* Defined a possible structure for the database based on data types given by API.
* Started a team Trello board and organised structure.
* Not Blocked.

Emma:

* Looked at Dublin bikes API.
* Looked at scraping the API and using javascript to access information.
* Researched Amazon S3 and RDS.
* Not Blocked.

Tasks From Now Until Next Meeting:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Owner | Est | Due | Done | Notes |
| Set up Database with Amazon RDS and MySQL | Katherine | 2hrs | 25th March |  |  |
| Write Scraper in Python | Pamela | 2hrs | 25th March |  |  |
| Front End with Map HTML/JavaScript/CSS | Emma | 2hrs | 25th March |  |  |

Standup Meeting/Scrum:

Name: Pamela Kelly (scrum master)

Team: 7

Date: 17th March 2017

Attended by: Emma Byrne, Katherine Campbell, Pamela Kelly

Since Last Meeting:

Pamela:

* Started work on the scraper. Signed up for a Dublin Bikes API key.
* Read through documentation and lecture notes on API requests.
* Wrote a basic script for sending requests.
* Not Blocked.

Emma:

* Started working on the frontend HTML and CSS. Signed up for a Google API key for use of maps and markers.
* Wrote a basic HTML webpage which includes the Google map and 1 marker set at a specific location.
* Not Blocked.

Katherine:

* Has thoroughly read the documentation for creating a MySQL instance and connecting to a database on a MySQL DB instance via Amazon Web Services.
* Read through Amazon VPC documentation.
* Not Blocked.

Tasks From Now Until Next Meeting:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Owner | Est | Due | Done | Notes |
| Writing Scraper | Pamela |  |  |  |  |
| Backup Data in Files | Pamela |  |  |  |  |
| Set up markers for bikes stations on map | Emma |  |  |  |  |
| Redesign Colour Scheme | Emma |  |  |  |  |
| Set up Database | Katherine |  |  |  |  |

Standup Meeting:

Name: Pamela Kelly (scrum master)

Team: 7

Date: 17th March 2017

Attended by: Emma Byrne, Katherine Campbell, Pamela Kelly

Since Last Meeting:

Pamela:

* The scraper script is set up to send queries every 5 minutes and store the results in files.
* Got sidetracked by some git and eclipse errors which needed to be resolved before moving forward.
* Blocked: Have to wait for the database to be set up so that when the scraper is running on the EC2 it has somewhere to send the data to, other than storing it in the backup files.

Emma:

* Continued working on the basic HTML and CSS.
* The map and first marker marker are set up.
* Blocked: Waiting for data from the API in order to set up the remaining markers.

Katherine:

* Read over the Amazon RDS documentation. Decided the best route will be to go with a MYSQL database instance.
* Learned how create tables from python.
* Blocked: Need to decide on an agreed password and username for the database so that we can all access it. Having some issues understanding Amazon VPC which is needed to move forward.

Issues Resolved:

* Used the data gathered from the scraper to send the rest of the station information on to Emma. Block removed.
* Decided on username and password for Amazon RDS.

Tasks From Now Until Next Meeting:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Owner | Est | Due | Done | Notes |
| Get Scraper running continuously on EC2 | Pamela |  |  |  |  |
| Set up onclick info windows for markers on map | Emma |  |  |  |  |
| Start construction of Database | Katherine |  |  |  |  |

Sprint 1: Retrospective

Name: Pamela Kelly (scrum master)

Team: 7

Date: 27th March 2017

Attended By:

Customer: Devin Stacey

Team Members: Pamela, Katherine, Emma.

Discussed current state of project:

* Front end HTML/CSS template is done, with all markers on the map. Pop up window showing individual station information appears for each marker. Information currently pulled from a static file (this will be refactored as part of the flask application).
* Web Scraper is scraping static and dynamic data from the Dublin Bikes API and storing it locally on EC2 (and backed up on local machine aswell) in text files. The scraper is running continuously on EC2 using screen.
* Initial database is set up on Amazon RDS. Security groups are set to open so that it can be accessed remotely.

Issues to be addressed:

* We realised that the design of our database was flawed after Monday’s lecture. We will have to push that back and prioritise redesigning and implementing it in Sprint 2. In hind-sight we could have spent more time thinking through and discussing out the design of the database before beginning implementation.
* Error in the files output by the scraper. The json dump is producing additional unwanted forward slashes. If we were to lose data and have to repopulate the database using these files, this would make it more difficult to parse.

Challenges in Sprint 1:

* Encountered some issues using git with eclipse – committed a mistake and had to try to reset the repository to a previous commit, as I realised that this would affect other team members and could cause conflict issues. Resetting didn’t have the expected results and deleted some of the files. I had to go back through old commits to piece back together the appropriate file, reproduce it locally and commit again (Pamela).

Feedback from customer:

* After initial functionality priority focus should be features like expanding on a historical way of accessing the data (real time updates), predictions. Weather and heatmap sensors are prioritised lower than the above features, but can be considered for Sprint 3.
* Ensure that as we move forward into the Flask application part of the project that we design efficient SQL queries. Aim for response time – less than a second. High priority in terms of user retention. This should be taken into consideration as we decide how long to leave the scraper running for – the more data to check the longer the query will take.

Sprint 2:

Name: Emma Byrne Group: 7 Sprint# 2 Date:

Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Name: Katherine Campbell Group: 7 Sprint# 2 Date:

Percentage of Group Submission:

Skills Practised: deleting, creating, and populating databases on rds via python code. creating tables and adding and deleting rows via code. Accessing APIs, working with APIs, reading JSON, interpreting and taking specific data from a JSON file and putting that in a table. Building a scraper with python, attaching code to databases and APIs, securely accessing APIs via code. Debugging.

Learning Done: Security on Amazon RDS and workarounds - learning to set everything to open access. how to work and manipulate tables with python and python packages. Learned how to make code accessing DBs secure. Regarding python packages learning how to work with pip and working around libraries not installing properly (ie. pymysql) Learning how to access and scrape APIs via python and use that data to populate a db.vLearning how sql alchemy reasons JSON files.

Goals: Join the weather and bikes databases via code, create a live weather display on the website, create sql queries for dynamic data/predictive analysis and connect that with flask

Name: Pamela Kelly Group: 7 Sprint# 2 Date:


Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Burndown:



Comments on Burndown:

Sprint 2: Planning Meeting 27th March 2017

Attended by:

Customer: Devin Stacey

Team Members: Pamela, Katherine, Emma.

Plan for Sprint 2:

* Discussed the redesign for the database – it needs to have 2 tables, one for static data and one for dynamic data. Possibly a table for predictive data in the future.
* Implement this new design through Amazon RDS. We were initially using workbench but based on advice given by Devin, we are going to implement the db through python instead to avoid unnecessary dependencies for the client’s machine and to increase abstraction of the final product for the client.
* Once the database is ready, implement functionality in the scraper for writing to the database, using SQL alchemy and/or pymysql.
* Transfer data already collected in file format to the database.
* Start working on the Flask application – in particular, look at how to decompose this aspect of the project – as Devin advised that each team member should get experience with using Flask.
* Start working on additional features such as predictive analysis, real time responses etc.

Standup Meeting: 31st March 2017:

Katherine:


* Redesigned DB from one large table to a 2-table one-to-one relation structure.
* Set-up instance for DB in RDS and made it accessible to everyone - fixed DB security issues.
* Wrote and tested code to create said tables in the DB.
* Have read flask documentation and have installed flask, sqlalchemy, and other packages in preparation for next step
* Next step: create weather data scraper
* Not Blocked.

Pamela:

* Fine-tuned the scraper as far as possible whilst waiting for the DB
* Helped debug the db script via code editing
* Next step: address and fix issue with the time for the scraper and other bugs
* Not Blocked.

Emma:

* Refactored code – tidied it up
* Changed the layout of the project
* Researched flask and its implementation
* Next step: Work on the front end set up in HTML and CSS and create weather database and code to create table within said database
* Blocked: Need the DB populated and Flask to be set up before it is possible to access the data.



Standup Meeting: 5th April 2017:

Katherine:


* Signed up and read documentation for open weather map API
* Created weather data scraper
* Wrote code to populate weather DB
* Next step: create skeleton of flask app to process dynamic data and formulate SQL queries that users would use pertaining to said dynamic data
* Not Blocked.

Pamela:


* Used object mapping in SQL alchemy to optimise scraper
* Identified and fixed a problem with Mercian prime concerning the main scraper and the Dublin bikes DB (see sprint 2 challenges for more details)
* Helped debug the DB and scraper script via code editing
* Next step: Host the site on EC2
* Not Blocked.

Emma:


* Created a DB to contain the weather data
* Helped debug scraper code via code editing
* Next step: Create a flask app to process the static data from the Dublin bikes DB
* Not Blocked



* 3rd April



* 4th April



* 6th April

Sprint 2: Retrospective 7th April 2017

Attended By:

Team Members: Pamela, Katherine, Emma.

Discussed current state of project:

All items listed below are complete and additive items to what has been mentioned in the previous sprints.

* The main scraper is running and transferring data from the Dublin Bikes API, storing it to text files and then sending those files to and populating an appropriate database that has been set up with two tables – one for static and another for dynamic data. This improved database is set up on Amazon RDS. Security groups are set to open so that it can be accessed remotely.
* The weather scraper is running and transferring data from the current open weather API to the weather data base.
* The weather data base, set up on Amazon RDS, is complete with appropriate tables. Security groups are set to open so that it can be accessed remotely.
* The website is now being hosted through EC2
* A Flask app has been designed to process the static data from the databases, turning it into a JSON file, and then pushing that to the front end. This was done via paired programming.

Issues to be addressed:

* A better grasp of the function of flask is necessary – although the project is moving along well, flask seems to be a bit of a road block wherein we require more information than has been given by the slides and some tutorials. This is particularly important in terms of dynamic data.

Challenges in Sprint 2:

* There were some issues getting the main scraper configured, specifically in that SQL columns were too narrow. The prime example of this was the last updated column which continuously noted that there were duplicate values, which should not have been the case (it was a composite key with station\_number. Setting up the table in such a way should have, theoretically, made duplicate values impossible). After several hours of research, rewriting code, and checking the database, it was discovered that the data type given for last\_updated, date time, was too small to contain the number it was receiving. The database attempted to execute the code despite this issue by plugging in the largest possible integer it could handle, in this case an integer known as the Mercian Prime. Because each entry was the Mercian Prime, there were obviously several duplicates. This problem which caused a lot of grief had a straightforward and quick fix and was solved by simply changing the data type for that column to BigInt.
* There was a problem concerning the flask app for static data in that the static data didn’t work with the syntax .items. After much research, it was discovered that this is because JSON is a dictionary stored as a list. This resulted in code changes.
* Along similar lines, initially there was a problem with the weather scraper in that the code threw errors concerning the way the JSON file was accessed. The method we had first learned to access the open weather API JSON file was through java script with JSON. This is different than how it is done in python.
* There is apparently an issue with windows 7 pip installing the correct version of pymysql. The first thought was that pip3 could resolve the issue, however, this was not recognized by the command line. This means that one of the team mates, Katherine, cannot run any code requiring pymysql. Work arounds were developed so that if such a code written by her needed to be tested, it would be pushed to git, run, and any errors would be reported back to her.

Sprint 3:

Name: Emma Byrne Group: 7 Sprint# 3 Date:

Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Name: Katherine Campbell Group: 7 Sprint# 3 Date:

Percentage of Group Submission:

Skills Practised: Writing python code copying a table from one db into another using sql alchemy.

Dumping data import/export with mysql, working with dynamic flask applications, Queries in sql alchemy. JavaScript, HTML, JQuery, JQuery uses connecting with HTML, connecting and reading JSON from Openweathermap API, writing SRS.

Learning Done: 3 ways to copy a table from one db to another - using dumps, CREATE TABLE..LIKE db1.table; INSERT INTO db2 SELECT \* FROM db1.table, and via python using alchemy, 2 engines and metadata. Copying said table and data with python code. Learned that rds allows tables to be copied but not data. Must use charged migration service. Learned JQuery. Learned how to use JQuery with APIs and html. Learned how to write sql queries, select only the most updating entries. Learned how to work around the previous pymysql issue with mysqldb.

work with predictive data, and put this into a dynamic flask app.

Goals:

Name: Pamela Kelly Group: 7 Sprint# 3 Date:

Percentage of Group Submission:

Skills Practised:

Learning Done:

Goals:

Burndown:

Comments on Burndown:

Sprint 3: Planning Meeting 7th April 2017

Attended by:

Customer: Devin Stacey

Team Members: Pamela, Katherine, Emma.

Plan for Sprint 3:

* Discussed the completion of the dynamic flask app and have decided that this would best be done via paired programming.
* Decided to create and implement user stories.
* Planned other predictive analytic SQL queries concerning both bike and weather data which might be helpful to the user.
* Once these additional SQL queries are created, add them to the dynamic flask app and connect that to the front end.
* Discussed the front end, user view design in terms of said queries
* Discussed the creation of user stories
* Discussed the method and possibility of real-time functionality
* Discussed the addition of extra features – distance between each station etc.
* Discussed the challenges facing us in designing our queries as to maximise performance and not have queries that take a long time to load.
* Discussed incorporating Google Charts to the front end

Stand up meeting 11th April 2017

Attended By:

Team Members: Pamela, Katherine, Emma.

Pamela:

* Getting hourly/daily queries set up
* Fixed the scraper – the connection issues
* Looked at connection and pooling and disposing of them before creating new ones
* Nearly finished hosting the app on ec2 with the flask app
* Did some pair programming with Emma and Katherine with regards to flask
* Next step: Work on queries to get data for daily/hourly dynamic information for stations and visualise this with Google charts
* Not blocked

Katherine:

* Created sql queries for querying dynamic/predictive data
* Tested connecting flask with the SQL queries
* Did some pair programming with Pamela and Emma with regards to flask
* Next step: Joining databases together
* Creating a div for where the weather data will be displayed
* Pair programming with Emma to get predictive analysis for weather data

Emma:

* Set up the flask app
* Linked the flask app to the front end via pair programming with Pamela
* Got the map with markers up and running via the flask app and javaScript
* Accessed static station information via the flask app
* Accessed weather and occupancy information via flask app but not very efficiently – Katherine will be working on queries for the weather app
* Next step: Linking everything to the front end – linking the weather information, google charts and other necessary information to the javaScript and HTML
* Pair programming with Katherine to get the predictive analysis for the weather
* Not blocked

Stand up meeting 14th April 2017

Attended By:

Team Members: Pamela, Katherine, Emma.

Pamela:

* Modularised and refactored the code – scraper.py
* Transferred all of the files stored on EC2 to the database
* Scraper now collecting data directly from the Dublin Bikes API
* Started working on the sql queries for hourly/daily dynamic data
* Looked at Google graphs
* Not blocked

Katherine:

* Looked up how to merge databases: three ways to do this
* Tried to determine the best way to do this
* Also looked at/practiced how to do this by writing a python function
* Pair programmed with Emma on writing dynamic flask apps with queries
* Testing merging databases
* Not blocked

Emma:

* Researched how to connect flask to javaScript and back again – get and post methods
* Further research into connecting Flask to HTML
* Looked into new design ideas for the front end
* Started working on ideas for querying the weather database
* Pair programmed with Katherine on writing dynamic flask app with queries
* Blocked: Can’t quite figure out how to send a variable to the database via flask and get the results of the query displaying on the front end

Stand up meeting 18th April 2017

Attended By:

Team Members: Pamela, Katherine, Emma.

Pamela:


* Worked on (and still working on) fixing hosting issues
* Set up port forwarding with Apache
* Pair programmed with Emma on flask
* Looked at getting dynamic data for each station to display on the home page
* Next step: Keep working on hosting
* Get daily/hourly stats and create Google charts from that

Katherine

* Researched and wrote python/MySQL alchemy code to copy a table and its data from one database to another
* Also checked and updated predictive queries (average bikes/stands currently available)
* Next step: Create a div in the HTML page and create a javaScript function to display live weather stats in that div
* Incorporate weather icons also

Emma

* Worked on passing the station number for a specific station into a sql query – pair programming with Pam – for now this value is only passed into a javaScript function
* Added banking available to the info window popup
* Made small changes to the CSS, HTML and javaScript files
* Next step: Get the station number for a station to pass into a sql query to get the occupancy information for a specific station



* 19th April